COACH METRICS

Epic Overview

Epic 2:  Admin Module (Admin Operations & Coach Management)

Epic 3:  Coach Module (Coach Operations & Mentor Management)

Detailed Description:

Epic 1: Login Module (Secure Access & Role-Based Control)

Specification: Implements the core authentication system, session management, and Role-Based Access Control (RBAC) to ensure data isolation between Admins and Coaches.

Sprint 1 – Core Authentication

Focuses on building the foundation of secure system access. This sprint delivers a functional login page with proper credential validation, clear error handling, and secure session termination. The goal is to establish a reliable entry point for all users. Enhances the login system with role-based redirection and session management. Auto-expiry safeguards user data, while RBAC ensures strict access control between Admins and Coaches. This sprint secures the platform against unauthorized access.

- User Story 1.1: As a user, I want a secure login page with username and password fields so I can access the system. (Level: 2)

- User Story 1.2: As a user, I want clear error messages for invalid credentials without revealing sensitive system details. (Level: 1)

- User Story 1.3: As a user, I want to be able to logout and terminate my session securely. (Level: 1)

- User Story 1.4: As the system, I need to detect the user's role (Admin/Coach) upon login to redirect them to their specific dashboard. (Level: 3)

- User Story 1.5: As a user, I want my session to auto-expire after 30 minutes of inactivity to protect my data. (Level: 3)

- User Story 1.6: As a developer, I must implement RBAC to ensure users only access modules permitted by their assigned role. (Level: 5)

Epic 2: Admin Module (Admin Operations & Coach Management)

Specification: Provides Admins with the tools to manage the coaching staff and monitor high-level system activity through the Admin Dashboard.

Sprint 1 – Dashboard & Coach Directory

Delivers the Admin Dashboard with KPI cards and a structured coach directory. Admins can view, filter, and paginate coach records by department and status. This sprint establishes visibility and control over coaching staff.

- User Story 2.1: As an Admin, I want to view a dashboard with KPI cards for Total Mentors, Active Coaches, and Department counts. (Level: 2)

- User Story 2.3: As an Admin, I want to filter the coach list by Department (SDET or .NET/C#) and Status. (Level: 2)

Sprint 2 – Coach Management & Activity Tracking

Adds CRUD operations for coach profiles with validation and confirmation prompts. A “Recent Activity” feed provides transparency into system changes. This sprint empowers Admins with full management capabilities and audit insights.

- User Story 2.4: As an Admin, I want to add new coach profiles via a modal form with email uniqueness validation. (Level: 3)

- User Story 2.5: As an Admin, I want to edit or delete existing coach profiles with a confirmation prompt. (Level: 3)

- User Story 2.6: As an Admin, I want a "Recent Activity" feed on my dashboard showing the latest record changes with timestamps. (Level: 5)

Epic 3: Coach Module (Coach Operations & Mentor Management)

Specification: Enables Coaches to manage their specific mentor assignments, schedules, and cohort data while maintaining strict data isolation.

Sprint 1 – Mentor Visibility & Scheduling

Provides Coaches with personalized mentor lists, styled schedule badges, and real-time search functionality. This sprint ensures Coaches can efficiently view and manage their daily assignments.

- User Story 3.1: As a Coach, I want to view a list of only the mentors assigned specifically to me. (Level: 3)

- User Story 3.2: As a Coach, I want to see styled badges for session time slots to easily identify my daily schedule. (Level: 2)

- User Story 3.3: As a Coach, I want to search for mentors by name in real-time as I type. (Level: 2)

Sprint 2 – Mentor Management & Conflict Prevention

Introduces mentor record management with cohort assignments and scheduling. Conflict detection prevents overlapping time slots, ensuring smooth operations. This sprint strengthens data integrity and scheduling reliability.

- User Story 3.4: As a Coach, I want to add and edit mentor records including cohort assignments and session dates. (Level: 3)

- User Story 3.5: As a Coach, I want the system to alert me if I attempt to schedule a mentor into a conflicting time slot. (Level: 5)

Epic 4: Performance Analytics & Data Export

Specification: Centralizes reporting for Admins to analyze engagement and export data for external review.

Sprint 1 – Reporting & Aggregation

Delivers a performance report table with session/hour metrics per mentor. Admins can toggle between time periods and view aggregate totals. This sprint establishes the foundation for actionable analytics.

- User Story 4.1: As an Admin, I want to view a performance report table with total sessions and hours per mentor. (Level: 3)

- User Story 4.2: As an Admin, I want to toggle report views between Daily, Weekly, and Monthly time periods. (Level: 3)

- User Story 4.3: As an Admin, I want to see an aggregate "Totals Row" at the bottom of the report table. (Level: 2)

Sprint 2 – Data Export & Sharing

Adds export functionality for Excel and CSV formats, enabling external review and lightweight processing. Custom naming ensures clarity in saved reports. This sprint extends analytics beyond the platform for broader use.

- User Story 4.4: As an Admin, I want to export the current filtered report to an Excel (.xlsx) file with custom naming. (Level: 5)

- User Story 4.5: As an Admin, I want to export report data to a CSV file for lightweight data processing. (Level: 3)

Epic: Admin Module (Admin Operations & Coach Management)

Description: Provides Admins with tools to manage coaching staff, monitor system activity, and access performance analytics.

Sprint 1: Dashboard, Coach Management & Reporting

Description: Delivers the Admin Dashboard with KPI cards, coach directory, CRUD operations for coach profiles, activity tracking, and performance reporting.

- User Story 1: Dashboard KPI Cards (StoryPoint: 2)

As an Admin, I want to view a dashboard with KPI cards for Total Mentors, Active Coaches, and Department counts.

- User Story 2: Filter Coach List (StoryPoint: 2)

As an Admin, I want to filter the coach list by Department (SDET or .NET/C#) and Status.

- User Story 3: Add Coach Profiles (StoryPoint: 3)

As an Admin, I want to add new coach profiles via a modal form with email uniqueness validation.

- User Story 4: Edit/Delete Coach Profiles (StoryPoint: 3)

As an Admin, I want to edit or delete existing coach profiles with a confirmation prompt.

- User Story 5: Recent Activity Feed (StoryPoint: 5)

As an Admin, I want a "Recent Activity" feed on my dashboard showing the latest record changes with timestamps.

- User Story 6: Performance Report Table (StoryPoint: 3)

As an Admin, I want to view a performance report table with total sessions and hours per mentor.

- User Story 7: Toggle Report Views (StoryPoint: 3)

As an Admin, I want to toggle report views between Daily, Weekly, and Monthly time periods.

- User Story 8: Totals Row in Reports (StoryPoint: 2)

As an Admin, I want to see an aggregate "Totals Row" at the bottom of the report table.

- User Story 9: Export to Excel (StoryPoint: 5)

As an Admin, I want to export the current filtered report to an Excel (.xlsx) file with custom naming.

- User Story 10: Export to CSV (StoryPoint: 3)

As an Admin, I want to export report data to a CSV file for lightweight data processing.

Epic: Coach Module (Coach Operations & Mentor Management)

Description: Enables Coaches to manage mentor assignments, schedules, and cohorts with strict data isolation.

Sprint 1: Mentor Visibility, Scheduling & Management

Description: Provides Coaches with personalized mentor lists, styled schedule badges, real-time search, mentor record management, and conflict detection.

- User Story 11: Mentor List (StoryPoint: 3)

As a Coach, I want to view a list of only the mentors assigned specifically to me.

- User Story 12: Styled Schedule Badges (StoryPoint: 2)

As a Coach, I want to see styled badges for session time slots to easily identify my daily schedule.

- User Story 13: Real-Time Mentor Search (StoryPoint: 2)

As a Coach, I want to search for mentors by name in real-time as I type.

- User Story 14: Add/Edit Mentor Records (StoryPoint: 3)

As a Coach, I want to add and edit mentor records including cohort assignments and session dates.

- User Story 15: Conflict Detection (StoryPoint: 5)

As a Coach, I want the system to alert me if I attempt to schedule a mentor into a conflicting time slot.